## Slide 1
  Met with county partners to review proposal on 10/31/22
  Reasons for Validation Enhancements
    New features requested by counties
    Expanded use of data
      NG911 incorporation
      Centerlines submitted, ESRI Community Maps Program
      Address points desired, ESRI Community Maps Program
    Technology has continued to evolve (ArcPro adoption)
MetroGIS Validation Enhancement Update

## Slide 2
Proposed Change | Impacted Datasets | Priority | Timeline
Upgrade to Pro | All | 1 | End of January 2023
Combine All Validations into One Toolbox | All | 1 | End of January 2023
Add Missing Data Check | All | 1 | End of January 2023
Enhance Space Check Messaging | All | 1 | End of January 2023
Add Multipart Check | Roads | 1 | End of January 2023
Add Sub Address Validation | Address Points | 1 | End of January 2023
Add PIN Frequency Validation | Parcels | 2 | March 2023
Add Completeness Check | Parcels | 2 | March 2023
Add Additional Tool Dangle Check Tool | Roads | 3 | May 2023
Add Additional Tool One Way Check | Roads | 3 | TBD
Proposed Changes Timelines and Priorities